# Software Test Plan (STP) - Online Internship and Placement Preparation Portal

Project: Online Internship and Placement Preparation Portal
Version: 1.0
Authors: Team T1
Date: 28-09-2026
Status: Draft

## 1. Introduction

Purpose: This document defines the test plan for the Online Internship and Placement Preparation Portal. It outlines the testing objectives, scope, strategy, resources, schedule, responsibilities, and requirements traceability.

Scope: Testing covers student registration and login, internship listing/search, internship applications, aptitude tests, test evaluation, result display, progress tracking, performance analysis, and administrator management of internships, tests, and questions. Actual company interviews, hiring decisions, placement guarantees, recruiter access, and unrelated external systems are excluded.

References: Online Internship and Placement Portal Source of Truth - Team Baseline, Software Requirements Specification, Architecture and Design Specification, and Software Engineering Mini-Project Deliverables Part-1.

Definitions: SRS (Software Requirements Specification), STP (Software Test Plan), RTM (Requirements Traceability Matrix), FR (Functional Requirement), NFR (Non-functional Requirement), SR (Security Requirement), API (Application Programming Interface), UAT (User Acceptance Testing).

## 2. Test Items

- Student authentication module

- Internship listing and search module

- Internship application module

- Aptitude test and evaluation module

- Progress tracking module

- Performance analysis module

- Admin internship management module

- Admin aptitude-test and question management module

- Backend API and database module

## 3. Features to be Tested

## Features mapped to SRS requirement IDs:

## - FR-01/FR-02: Student registration and login

## - FR-03 to FR-05: Internship listing, search/filter, and details

## - FR-06/FR-07: Internship applications and application information

## - FR-08 to FR-11: Aptitude tests, submission, scoring, and results

## - FR-12/FR-13: Preparation activities and progress tracking

## - FR-14: Performance analysis

## - FR-15/FR-16: Administrator management of internships, tests, and questions

## - NFR-01: Response-time performance

## - NFR-02/NFR-03: Authentication and administrator access control

## - NFR-04: Application and test-result data integrity

## - NFR-05: Student-dashboard navigation and usability

## - SR-01 to SR-05: Authentication, authorization, password protection, student-data protection, and backend/API authorization

## 4. Features Not to be Tested

- Actual company interviews or interview scheduling

- Guaranteeing internship or placement selection

- Automatic hiring or placement decisions

- External company or recruiter access

- External systems or integrations not included in the project scope

- Any feature not documented in the project Source of Truth

## 5. Test Approach / Strategy

Levels:
- Unit tests (module-level)

- Integration tests (frontend ↔ backend/API ↔ database)

- System tests (end-to-end student and administrator workflows)

- Acceptance tests (UAT)

Types:
- Functional testing (portal features)

- Regression testing

- Performance testing (response time and normal load)

- Usability testing (navigation, clarity, and accessibility)

- Data integrity testing (application and test-result records)

- Security testing (authentication, authorization, and data protection)

Entry Criteria: Stable portal build delivered, requirements and test cases finalized, test data available, and test environment ready.
Exit Criteria: All planned test cases executed, all major requirements covered, no critical defects open, security validation completed, and all acceptance criteria satisfied.

## 5.1 Security Validation

## - Validate SR-01 authentication by attempting to access protected pages and APIs without logging in

## - Validate SR-02 authorization by attempting administrator functions using a student account

## - Validate SR-03 password protection by checking that passwords are not stored or returned as plain text

## - Validate SR-04 student-data protection by attempting to access another student’s applications and results

## - Validate that invalid requests and errors do not expose sensitive system or user information

- Validate SR-05 backend/API authorization by sending direct unauthorized requests to protected API endpoints while bypassing the frontend

## 6. Test Environment

## Hardware: Desktop or laptop computer with internet/network access for the test environment.

## Software: Implemented frontend and backend of the Online Internship and Placement Preparation Portal, project database, and supported web browser(s).

## Tools: Browser developer tools, Postman or equivalent API testing tool, performance-testing tool or timer, and a defect-tracking log.

## Test Data: Student accounts, administrator account, internship listings, internship applications, aptitude tests, questions, answers, test results, and progress records.

## 7. Test Schedule

## Milestones:

## - Test case design: Before the first integrated build

## - Test environment setup: Before system testing begins

## - Smoke testing: After the first stable build is delivered

## - Functional and security test execution: After smoke testing passes

## - Non-functional and compatibility testing: After core features stabilize

## - Regression testing: Before final submission

## - User Acceptance Testing (UAT): Before the final project demonstration

## - Final test report and traceability review: Before submission

## 8. Test Deliverables

## - Software Test Plan

## - Functional, non-functional, and security test cases

## - Requirements Traceability Matrix

## - Test data and test accounts

## - Test execution logs and results

## - Defect reports

## - Security validation results

## - Final Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Member 2 — Test Plan Lead | Manu Kudukundi | Prepare the Test Plan, design and execute functional/non-functional/security tests, create test cases, maintain SRS-to-test traceability, and report defects/results. |
| Member 1 — SRS & Requirements Lead | <Name> | Define and maintain project scope, requirements, security requirements, and the SRS. |
| Member 3 — Architecture & Design Lead | <Name> | Prepare architecture, component descriptions, API design, sequence diagrams, and error-handling documentation. |
| Member 4 — UML, Security & Integration Lead | <Name> | Prepare UML diagrams, support security documentation, check cross-document consistency, and coordinate final integration. |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable portal build delivery | Request early builds from the development team and perform smoke testing as soon as possible. |
| Requirements or API changes late in the project | Update the Source of Truth first, then update affected test cases and traceability links. |
| Insufficient or unrealistic test data | Prepare controlled student, administrator, internship, application, aptitude-test, and result data before testing. |

## 11. Assumptions & Dependencies

## - The project requirements, API names, and test cases will remain consistent with the Source of Truth.

## - A stable portal build, database, and required services will be available before test execution.

## - Controlled student, administrator, internship, application, aptitude-test, and result data will be available.

## - The team will finalize the technology stack, supported browsers, response-time target, and performance-analysis metrics before final testing.

## 12. Suspension & Resumption Criteria

## Suspend testing if:

## - The test environment or required services are unavailable

## - The build is too unstable and blocks more than 30% of planned test cases

## - A critical defect makes test results unreliable

## Resume testing if:

## - The environment and required services are restored

## - Blocking defects are resolved or formally accepted

## - A stable and testable build is provided

## 13. Test Case Management & Traceability

## RTM ensures mapping of SRS requirements to test cases.

## Examples:

## - FR-01 (Student registration) → TC-AUTH-01
- FR-02 (Student and administrator login) → TC-AUTH-02
- FR-03/FR-04/FR-05 (Internship features) → TC-INT-01/TC-INT-02/TC-INT-03
- FR-06/FR-07 (Internship applications) → TC-APP-01/TC-APP-02
- FR-08 to FR-11 (Aptitude tests and results) → TC-TEST-01 to TC-TEST-04
- FR-12/FR-13 (Progress tracking) → TC-PROG-01/TC-PROG-02
- FR-14 (Performance analysis) → TC-PERF-01
- FR-15/FR-16 (Administrator management) → TC-ADM-01/TC-ADM-02
- SR-01 to SR-05 (Security validation) → TC-SEC-01 to TC-SEC-05
- NFR-01 (Response time) → TC-PERF-01; NFR-04 (Data integrity) → TC-DATA-01; NFR-05 (Navigation) → TC-UX-01

| Test ID | Requirement | Test case and steps | Test data / precondition | Expected result | Actual result | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TC-AUTH-01 | FR-01 (SRS: TC-AUTH-01) | Verify student registration with valid and invalid information. Enter valid details and register. Repeat with missing or invalid fields. | Registration page available; valid and invalid student data. | Valid account is created. Invalid data is rejected with clear error messages. | Not Executed | Not Executed |
| TC-AUTH-02 | FR-02 (SRS: TC-AUTH-02) | Verify student and administrator login with valid and invalid credentials. Then try opening a protected page without logging in. | Registered student and administrator accounts. | Valid student and administrator logins succeed. Invalid login fails. Unauthenticated access to protected pages is denied. | Not Executed | Not Executed |
| TC-INT-01 / TC-INT-02 / TC-INT-03 | FR-03, FR-04, FR-05 (SRS: TC-INT-01/02/03) | View internships, search/filter using supported criteria, open an internship, and search for a non-matching result. | At least two internship listings available. | Listings, filters, and details display correctly. Empty search results are handled clearly. | Not Executed | Not Executed |
| TC-APP-01 / TC-APP-02 | FR-06, FR-07 (SRS: TC-APP-01/02) | Submit an internship application, repeat the application, and view application information/history. | Logged-in student; available internship. | Valid application is saved. Duplicate applications are prevented. Application information is displayed correctly. | Not Executed | Not Executed |
| TC-TEST-01 / TC-TEST-02 | FR-08, FR-09 (SRS: TC-TEST-01/02) | View available aptitude tests, open a test, answer questions, and submit the test. | Logged-in student; available aptitude test. | Available tests and questions load correctly. Valid answers are submitted and the attempt is recorded. | Not Executed | Not Executed |
| TC-TEST-03 / TC-TEST-04 | FR-10, FR-11 (SRS: TC-TEST-03/04) | Submit answers containing known correct and incorrect responses, then view the result. | Test with known answer key. | The server calculates the score using the defined rules and the student can view the completed result. | Not Executed | Not Executed |
| TC-PROG-01 / TC-PROG-02 | FR-12, FR-13 (SRS: TC-PROG-01/02) | Complete an aptitude test or preparation activity and open the progress page before and after completion. | Logged-in student; activity/test available. | Activity is recorded and preparation progress updates correctly. | Not Executed | Not Executed |
| TC-PERF-01 | FR-14 (SRS: TC-PERF-01) | Open performance analysis for a student with stored aptitude-test results. | Logged-in student with completed test results. | Analysis is derived from stored results and displays meaningful performance information. | Not Executed | Not Executed |
| TC-ADM-01 / TC-ADM-02; TC-SEC-01 to TC-SEC-05 | FR-15, FR-16; SR-01 to SR-05 (SRS: TC-ADM-01/02, TC-SEC-01 to TC-SEC-05) | Attempt protected access without login, perform admin actions as a student, inspect password handling, attempt to access another student’s data, and send direct unauthorized requests to protected backend/API endpoints. | Unauthenticated user, student account, administrator account, and two student records. | Unauthorized page and API access is blocked. Admin functions are restricted. Passwords are not exposed as plain text. Student data remains private. Direct unauthorized API requests return an appropriate error and do not change data. | Not Executed | Not Executed |
| TC-PERF-01; TC-DATA-01; TC-UX-01 | NFR-01, NFR-04, NFR-05 (SRS: TC-PERF-01, TC-DATA-01, TC-UX-01) | Measure normal portal response times, verify that duplicate applications and inconsistent results are prevented, and navigate from the student dashboard to internships, applications, aptitude tests, progress, and performance analysis. | Test environment, seeded records, and required portal services available. | At least 95% of normal requests complete within 3 seconds. Application and test-result data remain correct and consistent. All required dashboard destinations are directly reachable. | Not Executed | Not Executed |

## 14. Test Metrics & Reporting

## Metrics collected:

## - Percentage of planned test cases executed

## - Percentage of test cases passed, failed, and blocked

## - Requirement coverage

## - Security validation completion

## - Defect counts by severity and status

## - Defect resolution time

## - Response-time results compared with the NFR-01 target

## Reports:

## - Test execution status

## - Defect report

## - Security validation report

## - Requirements Traceability Matrix

## - Final Test Summary Report

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Member 1 — SRS & Requirements Lead | <Name> |  |
| Member 2 — Test Plan Lead | Manu Kudukundi |  |
| Member 3 — Architecture & Design Lead | <Name> |  |
| Member 4 — UML, Security & Integration Lead | <Name> |  |
| Faculty Reviewer | <Faculty Name> |  |